SID

ARCHITECTURE BLUEPRINT

Vendor Management Platform

Version 2.0 — Complete System Redesign

March 2026

Prepared for Melissa Allen

# Table of Contents

1.  Executive Summary

2.  Current System Analysis

3.  Target Architecture

4.  Data Model Design

5.  Manager Dashboard (Your Side)

6.  Vendor Portal (Their Side)

7.  The SID Engine — Intelligence Layer

8.  Authentication & Security

9.  Tech Stack Recommendation

10.  Deployment & Infrastructure

11.  Phased Build Plan

12.  Appendix: Current API Reference

# 1. Executive Summary

SID (Smart Intelligent Dashboard) is a vendor management platform built to streamline how Melissa manages her network of recruitment posting vendors. Today, SID handles the full lifecycle: assigning job postings to vendors, tracking what gets posted, ingesting Indeed/LinkedIn CSV exports to reconcile candidates, analyzing cost-per-applicant, and pushing real-time updates between the manager dashboard and individual vendor portals.

The current system works — but it was built incrementally. A single 3,360-line Python server handles everything: API routing, file I/O, CSV parsing, fuzzy matching, AI generation, analytics, and static file serving. Data lives in JSON files on disk. There is no authentication, no database, no separation between frontend and backend, and no way to deploy it beyond localhost.

This document lays out the complete blueprint for SID v2 — a production-grade rebuild that preserves every feature of the current system while solving its structural limitations. The goal: complex and advanced behind the scenes, but simple and beautiful for everyone who uses it.

### What This Blueprint Covers

•  Complete analysis of the current system — what works, what breaks, what’s fragile

•  Target architecture — React frontend, Supabase backend, proper API layer

•  Data model design — every table, relationship, and field mapped out

•  Manager workflow — your complete daily process, automated

•  Vendor workflow — their complete experience, from login to CSV upload

•  The SID Engine — intelligence layer for matching, analytics, and AI generation

•  Authentication — PIN-based vendor login, secure manager access

•  Deployment plan — from localhost to production with real URLs

•  Phased build plan — 5 phases, each delivering usable functionality

# 2. Current System Analysis

## 2.1 Architecture Overview

The current SID system is a monolithic Python HTTP server (sid_manager_server.py, ~3,360 lines) that serves both the API and all static HTML files. It uses Python’s built-in http.server module with threading support — no frameworks like Flask or Django. All data is stored in JSON files organized by vendor name in subdirectories.

### Current Stack

| Component | Technology | Assessment |
| --- | --- | --- |
| Backend Server | Python http.server (stdlib) | Functional but fragile — no middleware, no validation framework |
| Frontend (Manager) | Vanilla HTML/CSS/JS | Single monolithic HTML file (~5000+ lines) |
| Frontend (Vendor Portal) | Vanilla HTML/CSS/JS | Template-generated per vendor |
| Database | JSON files on disk | No indexing, no transactions, no concurrent safety |
| Authentication | None | Anyone with the URL can access anything |
| File Storage | Local filesystem | Uploads stored in ./uploads/{vendor}/ |
| Deployment | localhost:8888 | Only accessible on Melissa’s machine |
| AI Integration | Anthropic/OpenAI API | Direct HTTP calls for job description generation |
| CSV Processing | Custom Python parser | Robust but tightly coupled to server |

## 2.2 What Works Well

✓ Complete posting lifecycle — assign, post, track, close, analyze

✓ Intelligent CSV reconciliation with 4-tier matching (ID → exact → fuzzy → unmatched)

✓ Posting Runs abstraction — links assignments to CSV data to candidates to analytics

✓ Multi-currency budget tracking with automatic USD normalization

✓ Alert system for pushing real-time updates to vendor portals

✓ Bulletin board with date-based history for daily instructions

✓ Auto-alert generation when manager modifies assignment fields

✓ Comprehensive analytics aggregation (by posting, category, account, daily)

✓ AI-powered job description generation with configurable API keys

## 2.3 Critical Weaknesses

✗ No authentication — any vendor can see any other vendor’s data

✗ JSON file storage — no concurrent write safety, no indexing, no querying

✗ Single monolithic server — one crash takes down everything

✗ Localhost only — vendors cannot access their portals remotely

✗ Manual multipart parsing — fragile file upload handling

✗ No real-time updates — vendors must refresh to see changes

✗ No backup/recovery — a corrupted JSON file means lost data

✗ Hardcoded vendor references — some paths assume specific vendor names

✗ No audit trail — no way to track who changed what and when

## 2.4 Current API Surface

The server exposes approximately 30 API endpoints across GET, POST, PATCH, and DELETE methods. This is actually a well-thought-out API design that maps cleanly to the business domain. The endpoint structure will carry forward into v2 with minimal changes.

| Domain | Endpoints | Purpose |
| --- | --- | --- |
| Vendors | 4 | List, create, get accounts, save accounts |
| Postings | 2 | Get/save posting grid per vendor |
| Assignments | 5 | Create, read, update, delete, list all |
| Activity | 4 | Post/close tracking, undo, list all |
| Alerts | 2 | Push alerts to vendors, dismiss |
| Bulletin | 2 | Daily task/note boards per vendor |
| Runs | 3 | Posting lifecycle tracking, confirm links, title mapping |
| Candidates | 2 | Applicant data from CSV imports |
| Analytics | 2 | Per-vendor and cross-vendor analytics |
| Uploads | 3 | File upload, peek preview, process CSV |
| AI Config | 2 | Save/load AI generation settings |
| Misc | 3 | Announcements, git push, static files |

# 3. Target Architecture

SID v2 moves from a monolithic Python server to a modern three-tier architecture. The frontend becomes a React application with separate builds for the manager dashboard and vendor portal. The backend becomes a proper API layer. The database moves from JSON files to Supabase (hosted PostgreSQL with built-in auth, storage, and real-time subscriptions).

## 3.1 High-Level Architecture

SYSTEM ARCHITECTURE

| Layer | Component | Technology | Responsibility |
| --- | --- | --- | --- |
| Presentation | Manager Dashboard | React + Tailwind CSS | Melissa’s control center — assign, track, analyze |
| Presentation | Vendor Portal | React + Tailwind CSS | Vendor’s workspace — view assignments, upload CSVs, see bulletins |
| Presentation | SID Mascot UI | React component | Animated SID with eye tracking, accessories, personality |
| API Layer | REST API | Supabase Edge Functions or Next.js API Routes | Business logic, validation, authorization |
| Intelligence | SID Engine | TypeScript modules | CSV parsing, fuzzy matching, analytics aggregation, AI generation |
| Data | PostgreSQL | Supabase (hosted) | All structured data — vendors, assignments, activity, candidates |
| Data | File Storage | Supabase Storage | CSV uploads, processed files, vendor assets |
| Auth | Authentication | Supabase Auth + custom PINs | Manager login, vendor PIN access, row-level security |
| Realtime | Subscriptions | Supabase Realtime | Live updates: assignment changes push to vendor portals instantly |
| Deployment | Hosting | Vercel (frontend) + Supabase (backend) | Production URLs, SSL, CDN, auto-scaling |

## 3.2 Why This Stack

Supabase as the backend:

Supabase gives us PostgreSQL (real database with indexing, transactions, and querying), built-in authentication, file storage with access control, real-time subscriptions via WebSockets, and row-level security policies — all without writing a custom backend server. This eliminates the biggest weakness of the current system (JSON files, no auth, no real-time) in one move.

React + Tailwind for the frontend:

React gives us component-based architecture, proper state management, and the ability to build the manager dashboard and vendor portal as separate apps sharing a common component library. Tailwind CSS provides utility-first styling that’s fast to build with and easy to keep consistent. The SID mascot, calendar, assignment cards, and analytics charts all become reusable components.

Vercel for deployment:

Vercel deploys React apps with zero configuration. Each vendor gets a clean URL like sid.yourdomain.com/portal/vendorname. Automatic SSL, CDN caching for static assets, and preview deployments for testing changes before they go live.

# 4. Data Model Design

The data model translates every JSON file in the current system into proper database tables with relationships, constraints, and indexes. Every field from the current system is preserved.

## 4.1 Core Tables

vendors

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated unique identifier |
| folder_name | TEXT (unique) | URL-safe name, e.g. "FBSPL" |
| display_name | TEXT | Human-readable name, e.g. "FlatBridge Solutions" |
| status | ENUM | active, paused, archived |
| timezone | TEXT | Vendor’s timezone, e.g. "Asia/Kolkata" |
| pin_hash | TEXT | Hashed 6-digit portal access PIN |
| onboarding_complete | BOOLEAN | Whether vendor has finished setup checklist |
| portal_theme | JSONB | Custom portal appearance settings |
| created_at | TIMESTAMPTZ | When vendor was added |
| updated_at | TIMESTAMPTZ | Last modification timestamp |

vendor_accounts

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| vendor_id | UUID (FK → vendors) | Which vendor owns this account |
| platform | TEXT | "Indeed", "LinkedIn", etc. |
| label | TEXT | Display label, e.g. "Indeed (USD)" |
| account_id_external | TEXT | External account identifier |
| currency | TEXT | USD, INR, EUR, etc. |
| is_active | BOOLEAN | Whether this account is currently in use |

postings

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| vendor_id | UUID (FK → vendors) | Assigned vendor |
| grid_id | TEXT | Original grid ID, e.g. "SFG-0" |
| category | TEXT | Posting category, e.g. "SFG" |
| title | TEXT | Job title |
| description | TEXT | Full job description (HTML) |
| location | JSONB | {type, city, state, remote, hybrid} |
| salary | TEXT | Salary range string |
| benefits | JSONB | Array of benefit strings |
| budget | TEXT | Budget instructions, e.g. "$5/day, $10 max" |
| account_id | UUID (FK → vendor_accounts) | Which platform account to post on |
| status | ENUM | draft, active, posted, closed, cancelled, paused |
| close_date | DATE | Target close date |
| assigned_at | TIMESTAMPTZ | When assignment was pushed |
| posted_at | TIMESTAMPTZ | When vendor marked as posted |
| closed_at | TIMESTAMPTZ | When posting was closed |
| created_at | TIMESTAMPTZ | Record creation time |
| updated_at | TIMESTAMPTZ | Last modification |

activity_log

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| posting_id | UUID (FK → postings) | Which posting this activity is for |
| vendor_id | UUID (FK → vendors) | Which vendor |
| action | ENUM | assigned, posted, closed, budget_change, note_added, status_change |
| actor | TEXT | "manager" or "vendor" |
| details | JSONB | Action-specific data (old/new values, links, etc.) |
| created_at | TIMESTAMPTZ | When this activity occurred |

candidates

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| posting_id | UUID (FK → postings) | Linked posting (may be null if unmatched) |
| vendor_id | UUID (FK → vendors) | Which vendor uploaded this data |
| csv_upload_id | UUID (FK → csv_uploads) | Source CSV file |
| name | TEXT | Candidate full name |
| email | TEXT | Candidate email |
| phone | TEXT | Candidate phone |
| job_title_csv | TEXT | Job title as it appeared in the CSV |
| location | TEXT | Candidate location string |
| is_us_based | BOOLEAN | Whether location resolves to US |
| source | TEXT | Sponsored, Organic, etc. |
| applied_at | TIMESTAMPTZ | Application date from CSV |
| resume_url | TEXT | Link to resume if available |
| raw_data | JSONB | Complete original CSV row for reference |
| created_at | TIMESTAMPTZ | When imported into SID |

csv_uploads

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| vendor_id | UUID (FK → vendors) | Uploading vendor |
| filename | TEXT | Original filename |
| storage_path | TEXT | Path in Supabase Storage |
| file_size_bytes | INTEGER | File size |
| row_count | INTEGER | Number of data rows detected |
| status | ENUM | uploaded, processing, processed, error |
| matched_count | INTEGER | Rows successfully matched to postings |
| unmatched_count | INTEGER | Rows that couldn’t be matched |
| processing_log | JSONB | Detailed processing results and errors |
| uploaded_at | TIMESTAMPTZ | When the file was uploaded |
| processed_at | TIMESTAMPTZ | When processing completed |

posting_runs

This is the core intelligence table. A "run" represents one complete lifecycle of a posting: from assignment through posting, candidate collection, and closing. It links assignments to CSV data to candidates to analytics, enabling cost-per-applicant tracking and performance analysis.

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| posting_id | UUID (FK → postings) | The posting this run tracks |
| vendor_id | UUID (FK → vendors) | Vendor |
| run_number | INTEGER | Sequential run number for this posting |
| status | ENUM | active, posted, closed |
| candidates_total | INTEGER | Total candidates linked to this run |
| candidates_us | INTEGER | US-based candidates |
| candidates_intl | INTEGER | International candidates |
| budget_spent_usd | DECIMAL | Total spend normalized to USD |
| budget_spent_raw | TEXT | Original currency amount string |
| cost_per_applicant | DECIMAL | Calculated CPA in USD |
| sources | JSONB | {"Sponsored": 45, "Organic": 42} |
| days_active | INTEGER | Number of days this run was live |
| csv_job_titles | TEXT[] | CSV titles matched to this run |
| closed_at | TIMESTAMPTZ | When this run was closed |
| created_at | TIMESTAMPTZ | When run was created |

## 4.2 Supporting Tables

alerts

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| vendor_id | UUID (FK) | Target vendor |
| type | ENUM | missing_csv, action_required, info, warning |
| priority | ENUM | low, normal, high, urgent |
| title | TEXT | Alert headline |
| message | TEXT | Alert body text |
| metadata | JSONB | Posting references, update details, etc. |
| is_dismissed | BOOLEAN | Whether vendor has dismissed this alert |
| created_at | TIMESTAMPTZ | When alert was pushed |
| dismissed_at | TIMESTAMPTZ | When dismissed |

bulletins

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| vendor_id | UUID (FK) | Target vendor |
| date | DATE | Bulletin date |
| tasks | JSONB | Array of task strings |
| notes | TEXT | Free-form notes for the day |
| created_by | TEXT | "manager" or "system" |
| created_at | TIMESTAMPTZ | When created |

announcements

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| title | TEXT | Announcement title |
| body | TEXT | Announcement content |
| target | ENUM | all_vendors, specific_vendor, managers_only |
| vendor_ids | UUID[] | If target is specific_vendor |
| is_active | BOOLEAN | Whether currently visible |
| expires_at | TIMESTAMPTZ | Auto-expire date (optional) |
| created_at | TIMESTAMPTZ | When created |

title_mappings

Manual overrides for when fuzzy matching can’t resolve a CSV job title to a posting. Once a mapping is confirmed, it persists and auto-applies to future CSV imports.

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| vendor_id | UUID (FK) | Vendor this mapping applies to |
| csv_job_title | TEXT | The job title as it appears in CSVs |
| posting_id | UUID (FK → postings) | The posting it maps to |
| created_by | TEXT | Who created this mapping |
| created_at | TIMESTAMPTZ | When mapping was established |

# 5. Manager Dashboard (Your Side)

The manager dashboard is your command center. Everything you do today — assigning postings, tracking activity, reviewing CSV data, pushing updates to vendors — lives here. The v2 rebuild turns the current monolithic HTML file into a proper React application with distinct views.

## 5.1 Dashboard Home

What you see when you open SID:

•  SID mascot in the sidebar corner with eye tracking and seasonal accessories

•  Personalized greeting with your name and time-appropriate message

•  Dual timezone clock (Eastern Time primary, vendor’s local time below)

•  Week strip calendar with color-coded activity dots per day

•  Today’s key stats: Active Assignments, Posted Today, Close Soon, Pending CSVs

•  SID thought bubble with rotating personality-driven tips

•  VENDOR HUB branding in sidebar footer with dark mode toggle

## 5.2 Core Views

| View | Purpose | Key Features |
| --- | --- | --- |
| Posting Grid | Master list of all postings per vendor | Category grouping, drag-to-assign, bulk actions, AI description generator |
| Assignment Manager | Track what’s been pushed to vendors | Status pipeline (assigned → posted → closed), date filters, auto-alerts on changes |
| CSV Reconciliation | Match uploaded CSVs to postings | 4-tier matching engine, manual override UI, visual match confidence scores |
| Analytics | Performance data and spending | Cost-per-applicant charts, category breakdowns, budget tracking, trend lines |
| Vendor Manager | Add/configure/manage vendors | Create vendor, set PIN, configure accounts, view onboarding status |
| Bulletin Board | Daily instructions per vendor | Date-based history, task lists, free-form notes, template-based quick fill |
| Run Tracker | Posting lifecycle dashboard | See every run: candidates linked, budget spent, CPA, days active |

## 5.3 Daily Manager Workflow

This is your actual daily process, mapped to SID features. The v2 system automates or streamlines every step:

Morning:

1. Open SID → Dashboard shows today’s stats, SID greets you by name

2. Check calendar → See which postings are due to close this week

3. Review overnight CSV uploads → Auto-processed with match results waiting

4. Resolve any unmatched titles → Title mapping UI with suggestions

Midday:

5. Check posting statuses → See which vendors have marked postings as posted

6. Push new assignments → Select from grid, assign to vendor, auto-alert sent

7. Update bulletins → Write daily instructions for each vendor

Afternoon/Evening:

8. Review analytics → Check CPA trends, identify underperforming postings

9. Adjust budgets/close dates → Changes auto-alert vendors

10. End-of-day review → Dashboard summary of today’s completed activity

# 6. Vendor Portal (Their Side)

The vendor portal is what your vendors see. It needs to be dead simple, clear about what they need to do, and impossible to break. Each vendor gets their own portal with only their data visible.

## 6.1 Vendor Login Flow

1. Vendor navigates to sid.yourdomain.com/portal/vendorname

2. Enters their 6-digit PIN (you set this when creating the vendor)

3. PIN is verified against Supabase Auth — returns a session token

4. Session persists for 7 days (configurable) — no re-login needed

5. All API calls include the session token — row-level security ensures they only see their data

## 6.2 Vendor Dashboard

What vendors see when they log in:

•  SID mascot greeting them by name with fun personality messages

•  Active alerts from you (changes to postings, missing CSVs, action required)

•  Today’s bulletin with task list and notes from you

•  Assignment cards showing what they need to post today

•  Quick-action buttons: Upload CSV, View Guide, Mark Posted

•  Announcements banner for system-wide messages

•  Extension install prompt and onboarding checklist (new vendors)

## 6.3 Vendor Core Features

| Feature | Description | Current Status → v2 Improvement |
| --- | --- | --- |
| Assignment View | See all active assignments with full details | Works → Add real-time updates, status timeline |
| CSV Upload | Upload Indeed/LinkedIn CSV exports | Works → Add drag-drop, auto-process, progress bar |
| Mark as Posted | Confirm a posting is live with link | Works → Add link validation, auto-detect platform |
| Bulletin Board | Read daily instructions from manager | Works → Add task checkoff, read receipts |
| Alert Inbox | See and dismiss manager alerts | Works → Add priority sorting, action buttons |
| Performance View | See their own posting performance | Partial → Full analytics with charts and trends |
| Guide/SOP | Step-by-step posting instructions | Works → Interactive walkthrough with screenshots |

## 6.4 Daily Vendor Workflow

1. Open portal → See alerts first (anything urgent from Melissa)

2. Check bulletin → Read today’s instructions and task list

3. View assignments → See what needs to be posted today

4. Post jobs on Indeed/LinkedIn → Follow the guide for each posting

5. Mark as posted → Click "Posted" with the live link — Melissa sees it instantly

6. Upload CSV → Drag-drop the Indeed/LinkedIn export — auto-processed

7. Check for updates → Real-time: budget changes, close date changes appear live

# 7. The SID Engine — Intelligence Layer

The SID Engine is the brain behind the dashboard. It handles everything that requires intelligence: matching CSV data to postings, aggregating analytics, generating job descriptions, and detecting anomalies. In v1, this logic is scattered across 15+ server methods. In v2, it becomes a clean set of TypeScript modules.

## 7.1 CSV Reconciliation Engine

This is the most complex piece of SID. When a vendor uploads an Indeed CSV, the engine must figure out which posting each row belongs to. The current 4-tier matching system is excellent and carries forward:

Tier 0 — Assignment ID Match:

If the CSV contains an Assignment_ID column (from SID’s own CSV export), it’s an instant, guaranteed match. No ambiguity.

Tier 1 — Manual Title Map:

If a previous CSV had an unmatched title and the manager manually mapped it, that mapping is stored in title_mappings and auto-applied to all future CSVs.

Tier 2 — Exact Title Match:

The CSV job title matches a posting title exactly (case-insensitive). Most CSVs match here.

Tier 3 — Fuzzy Title Match:

Jaccard similarity on tokenized, lowercased words with a substring bonus. Threshold: 0.6. Example: "Insurance Agent - Remote (Work From Home)" fuzzy-matches to "Insurance Agent" at ~0.85 confidence.

Tier 4 — Unmatched:

If nothing matches above 0.6, the title goes to the unmatched queue. The manager sees it in the reconciliation UI and can manually map it (which persists for future imports).

## 7.2 Analytics Engine

The analytics engine aggregates data across all posting runs to produce actionable insights. It currently handles: daily activity summaries, per-posting performance (CPA, applicant count, spend), per-category breakdowns, per-account spending, and multi-currency normalization to USD. In v2, this moves to SQL views and materialized queries for instant loading.

## 7.3 AI Generation Engine

The current system supports both Anthropic (Claude) and OpenAI for generating job descriptions. In v2, this extends to: auto-generating bulletin tasks based on today’s assignments, suggesting budget adjustments based on CPA trends, drafting close-date recommendations, and anomaly detection (e.g., vendor hasn’t uploaded a CSV in 3 days).

## 7.4 Applicant Normalization

The current system already has sophisticated applicant row normalization (~100 lines) that handles different Indeed CSV formats, extracts location/source/date fields, and detects US vs. international candidates. This logic carries forward with additional support for LinkedIn CSV format variants.

# 8. Authentication & Security

The biggest gap in the current system is zero authentication. Anyone with the URL can see everything. V2 fixes this completely with two separate auth flows.

## 8.1 Manager Authentication

You (and any future team members) log in with email + password via Supabase Auth. This gives you full access to all vendors, all data, all admin functions. Supabase Auth handles session management, token refresh, and secure cookie storage.

## 8.2 Vendor PIN Authentication

Vendors get a simpler flow because they’re not tech-savvy users and we don’t want password reset friction. Each vendor gets a 6-digit PIN that you set when creating them. The flow:

1. Vendor navigates to their portal URL

2. Enters 6-digit PIN on a clean login screen with SID mascot

3. PIN is verified server-side (bcrypt hashed, never stored in plain text)

4. On success, a Supabase session is created scoped to that vendor’s data

5. Session persists for 7 days — vendor doesn’t need to re-enter PIN daily

6. You can reset/change any vendor’s PIN from the manager dashboard

## 8.3 Row-Level Security

Supabase’s row-level security (RLS) ensures that even if someone somehow gets a valid session token, they can only see data for their own vendor. Every table has RLS policies:

•  Vendors can only SELECT rows where vendor_id matches their session

•  Vendors can only INSERT into csv_uploads and activity_log for their vendor

•  Vendors cannot UPDATE or DELETE any data — only the manager can

•  Managers (identified by role in their JWT) bypass RLS and see everything

# 9. Tech Stack Recommendation

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend Framework | React 18+ with TypeScript | Component architecture, huge ecosystem, strong typing |
| UI Styling | Tailwind CSS | Fast development, consistent design, easy dark mode |
| UI Components | shadcn/ui | Beautiful, accessible, customizable component library |
| State Management | React Query (TanStack) | Server state caching, auto-refresh, optimistic updates |
| Charts/Viz | Recharts | React-native charting, great for analytics dashboards |
| Database | Supabase (PostgreSQL) | Managed database with auth, storage, real-time built in |
| Authentication | Supabase Auth | Email/password for managers, custom PIN flow for vendors |
| File Storage | Supabase Storage | CSV uploads with access control and signed URLs |
| Real-time | Supabase Realtime | WebSocket subscriptions for live updates |
| API Layer | Supabase Edge Functions + RPC | Server-side logic for CSV processing, AI calls |
| AI Integration | Anthropic Claude API | Job description generation, smart suggestions |
| Deployment | Vercel | Zero-config React hosting, preview deploys, custom domains |
| Domain/SSL | Cloudflare | DNS management, SSL, DDoS protection, caching |
| Monitoring | Supabase Dashboard + Vercel Analytics | Database performance, API latency, traffic |

# 10. Deployment & Infrastructure

## 10.1 From Localhost to Production

The current system runs on localhost:8888. In production, the architecture deploys across two managed services that handle scaling, SSL, and availability automatically:

Supabase (Backend):

•  PostgreSQL database with automatic backups

•  Edge Functions for server-side logic (CSV processing, AI calls)

•  Storage buckets for CSV files and vendor assets

•  Real-time WebSocket server for live updates

•  Auth service for session management

Vercel (Frontend):

•  Manager dashboard: sid.yourdomain.com

•  Vendor portals: sid.yourdomain.com/portal/{vendorname}

•  Automatic SSL certificates

•  CDN for static assets (React bundle, images, fonts)

•  Preview deployments for testing changes

## 10.2 URL Structure

| URL | Who Sees It | What It Shows |
| --- | --- | --- |
| sid.yourdomain.com | Melissa (Manager) | Manager dashboard with full control |
| sid.yourdomain.com/portal/FBSPL | FBSPL vendor | FBSPL’s portal with only their data |
| sid.yourdomain.com/portal/vendorname | Each vendor | Their personalized portal |
| sid.yourdomain.com/guide/vendorname | Each vendor | Their posting guide/SOP |
| sid.yourdomain.com/api/* | Internal | API endpoints (proxied to Supabase) |

## 10.3 Cost Estimate

| Service | Tier | Monthly Cost | What You Get |
| --- | --- | --- | --- |
| Supabase | Free tier (to start) | $0 | 500MB DB, 1GB storage, 50K auth users, 2M edge function calls |
| Supabase | Pro (when needed) | $25/mo | 8GB DB, 100GB storage, unlimited auth, 2M+ edge functions |
| Vercel | Free tier (to start) | $0 | 100GB bandwidth, serverless functions, preview deploys |
| Vercel | Pro (when needed) | $20/mo | 1TB bandwidth, analytics, team features |
| Cloudflare | Free tier | $0 | DNS, SSL, basic DDoS protection, caching |
| Domain | Annual | ~$12/yr | Custom domain (e.g., sid-hub.com or vendorhub.app) |

Starting cost: $0/month (free tiers cover everything for initial launch). Scale cost: ~$45/month when traffic and data grow beyond free tier limits.

# 11. Phased Build Plan

The rebuild happens in 5 phases. Each phase delivers working, usable functionality. You never have to wait until "everything is done" to start using new features.

## Phase 1: Foundation

Timeline: 1–2 weeks

Goal: Set up the infrastructure and migrate data from JSON files to Supabase.

•  Set up Supabase project with PostgreSQL database

•  Create all database tables with proper types, constraints, and indexes

•  Write data migration script: JSON files → Supabase tables

•  Set up Supabase Auth: manager email/password login

•  Set up Supabase Storage bucket for CSV uploads

•  Scaffold React project with Tailwind CSS and shadcn/ui

•  Deploy skeleton to Vercel with custom domain

Deliverable: Infrastructure ready, data migrated, skeleton app deployed at your domain.

## Phase 2: Manager Dashboard

Timeline: 2–3 weeks

Goal: Rebuild the manager dashboard in React with all current functionality.

•  Dashboard home with SID mascot, greeting, calendar, stats

•  Posting grid with category grouping and assignment flow

•  Assignment manager with status pipeline view

•  Bulletin board editor per vendor

•  Vendor management (create, configure, set PINs)

•  Alert push system

•  Dark mode with SID brand theming

Deliverable: You can manage all vendors from the new dashboard. Old system stays as backup.

## Phase 3: Vendor Portal

Timeline: 2–3 weeks

Goal: Build vendor portals with PIN auth and real-time updates.

•  PIN login screen with SID mascot

•  Vendor dashboard: alerts, bulletin, assignments, quick actions

•  CSV upload with drag-drop and auto-processing

•  "Mark as Posted" flow with link capture

•  Real-time updates via Supabase subscriptions

•  Row-level security: vendors only see their own data

•  Onboarding checklist for new vendors

Deliverable: Vendors log in with PINs, see only their data, upload CSVs, and get live updates.

## Phase 4: Intelligence Layer

Timeline: 2–3 weeks

Goal: Port the SID Engine logic and add new intelligence features.

•  CSV reconciliation engine in TypeScript (all 4 tiers)

•  Title mapping UI with confidence scores

•  Analytics dashboard with charts (Recharts)

•  Posting Runs lifecycle tracking

•  Performance views: CPA trends, category breakdowns, budget tracking

•  AI job description generator via Edge Functions

•  Applicant normalization and US/international detection

Deliverable: Full analytics, CSV reconciliation, and AI features working in production.

## Phase 5: Polish & Advanced Features

Timeline: 1–2 weeks

Goal: Production hardening, advanced features, and the finishing touches.

•  SID personality engine: seasonal accessories, expanded thought bubbles, animations

•  Team dashboard (if additional managers are added)

•  Email/Slack notifications for critical events

•  Automated anomaly detection (vendor hasn’t uploaded CSV in X days)

•  Bulk operations: assign/close multiple postings at once

•  Export features: analytics reports, candidate lists, posting summaries

•  Performance optimization: lazy loading, caching, pagination

•  Comprehensive error handling and user-facing error messages

Deliverable: Production-ready, polished, fully featured SID v2.

# 12. Appendix: Current API Reference

Complete list of all API endpoints in the current sid_manager_server.py, organized by domain. These endpoints map directly to the v2 Supabase RPC functions and REST endpoints.

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/vendors | List all vendors (scans filesystem for vendor directories) |
| POST | /api/vendors | Create new vendor with full portal from template |
| GET | /api/vendor-accounts | Get platform account configuration per vendor |
| POST | /api/vendor-accounts | Save platform account configuration |
| GET | /api/postings/{vendor} | Get posting grid for a vendor |
| POST | /api/postings/{vendor} | Save posting grid for a vendor |
| GET | /api/assignments/{vendor} | Get assignments (today, by date, or date range) |
| GET | /api/assignments | Get all assignments across all vendors |
| POST | /api/assignments/{vendor} | Push new assignments to a vendor |
| PATCH | /api/assignments/{vendor} | Update assignment fields (auto-alerts vendor) |
| DELETE | /api/assignments/{vendor} | Cancel or hard-delete an assignment |
| GET | /api/activity/{vendor} | Get activity log for a vendor and date range |
| GET | /api/activity | Get all vendor activity |
| POST | /api/activity/{vendor} | Record post/close/undo actions |
| GET | /api/alerts/{vendor} | Get active alerts for a vendor |
| POST | /api/alerts/{vendor} | Create, dismiss, or dismiss-all alerts |
| GET | /api/bulletin/{vendor} | Get bulletin board with history |
| POST | /api/bulletin/{vendor} | Save bulletin for a vendor |
| GET | /api/announcements | Get system announcements |
| POST | /api/announcements | Save system announcements |
| GET | /api/runs/{vendor} | Get all posting runs for a vendor |
| POST | /api/runs/{vendor}/confirm | Confirm CSV-to-posting link mappings |
| POST | /api/runs/{vendor}/map | Save manual title mappings |
| GET | /api/candidates | Get all candidates (with filtering) |
| GET | /api/candidates/{vendor} | Get candidates for a specific vendor |
| GET | /api/performance/{vendor} | Get aggregated performance stats |
| GET | /api/analytics/{vendor} | Get full analytics data |
| GET | /api/analytics | Get analytics across all vendors |
| POST | /api/upload/{vendor} | Upload CSV file (multipart) |
| GET | /api/uploads/{vendor} | List uploaded files |
| POST | /api/peek-upload/{vendor} | Preview CSV contents before processing |
| POST | /api/process-upload/{vendor} | Process uploaded CSV with reconciliation |
| GET | /api/processed/{vendor} | Get processed CSV results |
| GET | /api/ai-config | Get AI generation configuration |
| POST | /api/ai-config | Save AI generation configuration |
| POST | /api/generate-posting | Generate job description via AI |
| POST | /api/push | Git add, commit, and push all changes |

SID v2

Built to be complex behind the scenes.

Simple and beautiful for everyone who uses it.

A well-oiled machine.